## Slide 1
How We Put the Pieces Together
Subject Topic: Outage Database
Shanda Bittick

## Slide 2: Goals of Discussion Outage Database
Review Annual Outage Database
  Task tracker & Templates
  Reporting capabilities
  Sharepoint Calendar
Demonstration
Opportunities/Next Steps (15 Minutes)

## Slide 3: Enterprise Outage
Enterprise Outage is the centralized program for entering and managing facility outage dates. This information is needed for multiple purposes.
Web Application that functions similarly to RI.
Manufacturing Data is shared by all Reliability application – RI, MOC, Outage, MTT (Manufacturing Task Tracker)
Manufacturing data includes Site, Employee, Business Unit/Area, Roles

## Slide 4: Accessing Outage
Open Internet Explorer
Type OUTAGE or outage.ipaper.com in IE address line

## Slide 5: Enter Outage
The required fields are identified with *
  Shutdown Category, Facility, Title, Outage Coordinator

## Slide 6: View Update/Excel
Search Criteria includes: Shutdown category, Site, Area, Dates,
Title, coordinator, contractor, resources
View/Update – results will appear in table on page
Excel – results will be returned in excel
Gantt View – results will appear in Gantt like display

## Slide 7: View Update
  Select Criteria
  Click on or
  Click on Title link to update Outage details
Gantt View

## Slide 8: Update Outage

## Slide 9: View Task Template
The task template drop down list will show once an outage has been saved.
Click View to see the detail for the template tasks.
All tasks associated with the template selected will be displayed.

## Slide 10: Task Template Selection
  This will create all tasks associated with the template. This should be selected if you’ve made no changes to the selected tasks or area roles.
  This will create only the tasks that have been checked. By Default, all tasks are selected but you can uncheck any tasks.
  If the template has a large number of tasks (>100), there will be multiple pages. BE SURE to click one of the buttons before going to the next page or your selections will be lost.

## Slide 11: Task Template Selection

## Slide 12: Task Template Selection
Create – checkbox to allow you to select/unselect individual tasks
  Only those selected will be created
Title/Description
Weeks Before – Task due date will set to the Outage Start Date minus the number of week before
Weeks After – Task due date will be set to the Outage Ends Date plus the number of weeks after
Primary Role – A single task will be created for this role
Area Role(s) – If any area roles are selected, a sub-task will get created with the parent task being the one created for the primary role.

## Slide 13: Template Task Selection
Create Selected Tasks
  Notice the tasks that were checked are now disabled. This is because they have been created.

## Slide 14: Template Task Selection New Template
Go to Last page of tasks
Check box and new template name
  Check the checkbox and enter a name to create a new template.

## Slide 15: Update Outage Save with template selected
Warning popup will appear letting you know that a template was selected and that the tasks will be created.
OK – Outage saved and tasks created
Cancel – Back to Enter Outage page

## Slide 16: Update Outage
The outage record has now been saved
Notice that the task template drop down list can no longer be selected
Number of tasks were created will be displayed
Clicking on Task Items will take you to Task Tracker so you can manage the tasks.

## Slide 17: Task Creation
Since templates are created based on roles, some maintenance made need to take place in the event that no one has been assigned to a role that a template task was assigned to.
You will receive an email once you save your outage record, indicating this.
Two approaches to Warnings:
  Assign user to the Roles identified as having no one assigned
  Change responsible person on the tasks to a specific person rather than a role

## Slide 18: Task Items (Task Tracker)
Click Task Items to access tasks and manage them.

## Slide 19: Major Scope
Click Major Scope
Enter order and description
Click Save or Save & Close

## Slide 20: Major Scope
Scope will be added to Outage Record

## Slide 21: Contractors
Click Contractors button
Select Contractor – (Type of work) and click “Move Selected” or double-click.
You may select multiple or just one at a time
Click Add Contractor
Note: This is not a comprehensive list of contractors. If you would like to add additional names, contact Doug Todd.

## Slide 22: Contractors
Contractors will be added to Outage record.
May enter more details (Pre-work or post-work dates), head count, and comments
REMEMBER to SAVE OUTAGE RECORD
If the contractor has been selected for another outage, a confict will be shown.

## Slide 23: Resources
Click Resources button
Select Resource and click “Move Selected” or double-click.
You may select multiple or just one at a time
Click Add Resource

## Slide 24: Resources
Resources will be added to Outage record.
May enter more details - start and end dates and comments
REMEMBER to SAVE OUTAGE RECORD

## Slide 25: Attachments
Attachments can be added immediately after the initial Outage information is Saved or at later date
Click on Attachments button on bottom of screen
Browse and select file to upload
Enter Description of File
Click Upload

## Slide 26: Enterprise Outage Sharepoint
Facility Sharepoint templates automatically replicate site information from Outage Enterprise Database to Facility Sharepoint calendar.
The facility Sharepoint calendar is located under the Maintenance Department site and named Outage Calendar.
Example Ticonderoga  http://spapp01.ipaper.com/sites/Ticonderoga/Maint/Lists/Outage/AllItems.aspx

## Slide 27: Sharepoint Example

## Slide 28: Sharepoint Example
Notice the Outage records for July

## Slide 29: Reports
Annual Completeness Scorecard
Annual Preparedness Meeting Schedule
Business Outlook
Contractor Conflict
Outage Gantt Chart
Outages With No Contractors Assigned
Task Item Listing
Turbine Generator Scorecard

## Slide 30: Annual Completeness Scorecard
Search Criteria (date range)

## Slide 31: Annual Preparedness Meeting Schedule
Search Criteria (Site, Date Range, Coordinator)
Only shows Annual Outages

## Slide 32: Business Outlook
Search Criteria (Category, Site, Date Range, Coordinator)

## Slide 33: Contractor Conflict
Search Criteria (Category, Site, Date Range, Coordinator, Contractor)

## Slide 34: Outage Gantt Chart
Search Criteria (Site, Date Range)

## Slide 35: Outages With No Contractors Assigned
Search Criteria (Site, Date Range)

## Slide 36: Task Item Listing

## Slide 37: Turbine Generator Scorecard
Search Criteria (Site, Date Range, Outage Number)

## Slide 38: Data Maintenance
Resources
Outage Templates

## Slide 39: Resource Maintenance
Resources are enterprise wide not site specific
Can add anyone with a discipline

## Slide 40: Outage Template
Select template you want to update

## Slide 41: Outage Template
All Tasks will be displayed
Add new task by entering fields and clicking Add
Click Save Changes to Current Template if you’ve made any changes to the tasks in the list
Click Save Current Template to NEW template if you want to create a new template. You will be prompted for a new template name.

## Slide 42: Outage Template
Title, weeks before, weeks after, lead time, primary role and area roles can be updated.

## Slide 43: Opportunities Outage Database Presentation